# Sprint Retrospective

|  | Akitha (Scrum Master) |
| --- | --- |
| What went well in the sprint | Time management was a standout success in this sprint; we structured our development tasks well and achieved a high level of satisfaction with the delivered code. The sprint started with strong, consistent daily communication, which helped us clear initial blockers quickly and build early momentum. |
| What went wrong in the sprint | Despite a strong start, our communication frequency dropped significantly towards the end of the sprint, which caused the team's velocity to slow down. We also faced critical resource limitations: the team lacked physical Android devices for testing, and our development laptops were unable to handle emulators efficiently, leading to delays in verifying the mobile build. |
| What we commit to improve in the next sprint | We identified a critical gap in our domain understanding at the start of the second sprint, which forced us to pause and restudy requirements. To prevent this recurrence, we commit to domain Analysis and knowledge sharing furthermore. And we will enforce a strict 'Update until Done' rule to ensure communication remains active and consistent until the very last day of the sprint. |